Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 14 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-8803 |
| Project Name | Book Doctor Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product backlog and sprint schedule for the Book Doctor Management System, organized by epic and user story:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | R. Thimme Gowd |
| Sprint-1 |  | USN-2 | As a user, I can select my role (Patient / Doctor / Admin) at the time of registration. | 1 | High | Yringam Rajesh |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application by entering my email and password and receive a JWT token. | 2 | High | Karanam Sreenivasulu |
| Sprint-1 |  | USN-4 | As a user, I want my password to be securely hashed using bcrypt before it is stored. | 1 | High | R. Thimme Gowd |
| Sprint-2 | Doctor Management | USN-5 | As an administrator, I can add, view, and manage doctor profiles. | 3 | High | Yringam Rajesh |
| Sprint-2 |  | USN-6 | As a patient, I can view a list of available doctors with their specialization, qualification, and experience. | 2 | High | Karanam Sreenivasulu |
| Sprint-2 |  | USN-7 | As a doctor, I can update my profile information such as availability, consultation fee, and about section. | 2 | Medium | R. Thimme Gowd |
| Sprint-3 | Appointment Booking | USN-8 | As a patient, I can book an appointment with a doctor by selecting a date, time, and reason for visit. | 3 | High | Yringam Rajesh |
| Sprint-3 |  | USN-9 | As a doctor, I can view appointment requests and approve, reject, or reschedule them. | 3 | High | Karanam Sreenivasulu |
| Sprint-3 |  | USN-10 | As a patient, I can view my complete appointment history with status. | 2 | Medium | R. Thimme Gowd |
| Sprint-4 | Admin Dashboard | USN-11 | As an administrator, I can view real-time dashboard analytics for total users, doctors, patients, and appointments. | 3 | High | Yringam Rajesh |
| Sprint-4 |  | USN-12 | As an administrator, I can view all appointments and monitor system records for irregularities. | 2 | Medium | Karanam Sreenivasulu |
| Sprint-4 | Profile | USN-13 | As a user, I can update my profile (name and phone number) and see my changes reflected immediately. | 1 | Low | R. Thimme Gowd |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 6 | 06 Jun 2026 |
| Sprint-2 | 7 | 6 Days | 08 Jun 2026 | 13 Jun 2026 | 7 | 13 Jun 2026 |
| Sprint-3 | 8 | 6 Days | 15 Jun 2026 | 20 Jun 2026 | 7 | 21 Jun 2026 |
| Sprint-4 | 6 | 6 Days | 22 Jun 2026 | 27 Jun 2026 | 6 | 27 Jun 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let's calculate the team's average velocity (AV) per iteration unit (story points per day):

For this project: total story points completed across all 4 sprints = 27, over 24 sprint-days, giving an average team velocity (AV) of approximately 1.13 story points per day (≈ 6.8 points per 6-day sprint).

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. For this project, each sprint's remaining story points (starting from the sprint total and reducing to zero as stories are completed) can be plotted daily across the 6-day sprint duration to track whether the team is on pace to finish the planned backlog by the sprint end date.

- Sprint-3 shows a 1-day slip (planned end 20 Jun 2026, actual release 21 Jun 2026) with 7 of 8 points completed by the planned end date — useful to flag on the burndown chart as a day where the ideal and actual lines diverge.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts